**Weekly Progress Report**

Project Title: 4Sole

Team Members:

Jullissa Moreno, Armaghan Mehrsa. David Megrieta, Washington Garcia

Name:

Washington Garcia

Date: January 22, 2017

**Summary of your activities in the past week (4 points):**

Describe your (i) progress on tasks, (ii) tasks completed, (iii) demo of completed task, (iv) open challenges.

This week the microcontroller we originally needed for the project went back in stock, so we sent the budget request form to have it ordered. I also finished the Android App Object Diagram which was originally finished last week, but had to be updated. I have also found the correct Android development environment to use (Android Studio), and helped test the vibration motor and pressure sensors in the lab.

**Tasks planned for this week (1 point):**

This week I will finish the Dependencies list for the Android App, and create a prototype of the app which can communicate with the Bluetooth microcontroller we currently have. We will also be meeting with the Orthopedic this week, to discuss in more detail the placement of sensors and motors.

**Cumulative list of completed tasks:**

|  |  |
| --- | --- |
| **Task** | **Completion Date** |
| Request form for DFRobot Controller | 1/22/2017 |
| Find Android development environment | 1/23/2017 |
| Android Object Diagram (partially last week) | 1/16/2017 |
| Test Vibration Motors and Pressure sensors | 1/20/2017 |
|  |  |
|  |  |

**NOTE:**

1. **Individual weekly progress reports must be submitted in the class**
2. **Only typed and printed reports are accepted**
3. **Entire team should review individual member reports and provide constructive feedback**